## Slide 1: CaDoD: Phase 2 Cats vs Dogs Detector
Group 25
Courtney Payton
coupayto@iu.edu
Vicente De Leon
vdeleonw@iu.edu
Martin Breth
mbreth@iu.edu
Kelly Craig
craigke@iu.edu

## Slide 2: Past
The goal of this project aims to develop optimal cat and dog image detection machine learning techniques.
We researched best methods for preprocessing steps and feature extractions
Determined evaluation metrics that will be utilized for the rest of the project
Notes: These steps include reshaping, rotation, cropping, flipping vertically and horizontally, and gamma contrast. For optimal performance, feature extraction will be utilized via a custom histogram of oriented gradients (HOG) algorithm. Evaluation Metrics: Accuracy scores for metrics, MSE,

## Slide 3: Present
Exploratory Data Analysis (EDA)
Preprocessing
Feature Engineering
Classification & Regression Models
Hyper-
parameter Tuning
Phase 2 Workflow:
Phase 2 Results:
Model | Best Model | MSE Train | RMSE Test | Time(s)
Baseline & Feature Selection | Lasso | 0.01 | 0.01 | 375.3
Hyperparameter tuning & Feature Selection | Elastic Net | 0.01 | 0.01 | 349.5
Regression Results:
Classification Results:
Model | Accuracy Train | Accuracy Test | Time(s)
Baseline Classification | 0.608 | 0.594 | 2865.42
Logistic Classification | 0.541 | 0.54 | 633.43
SVC Classification | 0.534 | 0.54 | 422.12
SGD Classification Method | 0.536 | 0.527 | 488.48
Lessons: need a better testing environment or run in batches, try neural networks for better results, and try PyTorch for easier implementation.

## Slide 4: Planned
Improving run-times
Implementing a homegrown linear regression model
Implementing a homegrown logistic regression model with a complex multitask loss function that extends CXE to MSE in PyTorch
PyTorch object detector for object classification and regression
Stretch goal: CNN with multi-head cat-dog detection
Notes: We have a strategy to improve run-times (smaller batch sizes, PyTorch with GPU, Carbonate or Big Red 200).
Our next steps will be working on a homegrown linear regression model and homegrown logistic regression multi-task mode. And creating a PyTorch object detector for object classification and regression. For this method we will test Adam and SGD to determine the best optimizer. If we will have any time left, we will also work on CNN with multi-head cat-dog detection.

## Slide 5: Problems
Solved:
Pre-processing and Feature Engineering
Pipelines, Classifiers Models, and Regression Models
Overfitting
Presenting results in a tabular way
Phase 2 Notebook compilation
Remaining:
Long run times and VM capabilities (Important)
Trying IU Big Red 200 for better performance (Important)
Implementing other Pre-processing techniques like PCA
Improve model performance including accurate results
Phase 3 - Building Homegrown Model
Phase 4 - Building CNN using PyTorch or Keras